# Project Plan

## Outline

* **Background information:** Basic information
* **Project results:**
* **Project activities:** Activities that needs to be carried out in this project in other to achieve our end result.
* **Project limits:**
* **Intermediate results:**
* **Quality control:**
* **Project organization:**
* **Schedule:**
* **Cost and benefits:**
* **Project risks:**

## Background Information

The “*University Project*” is an undertaking commissioned by the School of Commercial Economics and Aeronautic Engineering (SCEAE), This School has had much success in the past in the education of applied sciences. The alumni that this institution produces are some of the most qualified professionals in their respective fields, and what we at **Project management,** a company committed to the success and growth of other companies and greater learning. Here at **Project Management** we are small band of individuals that are compelled by learning and we hold a duty to help companies succeed. What we hope to achieve with this Project is to share the knowledge of this institution in order to make professionals of all students both EU and international; Therefore, SCEAE has selected our firm to inform and attract at most 100 new international students to apply at this university and start their careers. The stakeholders for this project are the faculty and staff of SCEAE along with the very students that attend this college and their parents, because they will all be affected and benefit from the culture of a diverse atmosphere.

Our Project sponsor has already approved this project in a brief meeting, and our team has been working cohesively on a project plan.

## Project Results

* A useable website built according to the client’s needs.
* Attracts at least 100 Internarial students a year.
* Influx of revenue for the University.
* More teaching opportunities.
* Said revenue will be able to afford the University new equipment, or the hiring or new teachers.
* More classes may be taught.

## Project Activities

**1.Organize and hold meetings**

Before starting a task, group meeting should be held to discuss about the task at hand.

**2.Carry Out Research**

Researches should be carried out extensively on the problem to enable us to understand what needs to be done before we proceed either in groups of four or three.

**3. Determine the workload**

The amount of work that needs to be done should be calculated and divided evenly among ourselves or rather shared in groups of four or three.

**4.Analysis and making amendment**

The group leader should collect assignments and we should analysis the assignments and make correction where necessary.

**5.Final Result**

The assignment will be agreed on and put together by the group leader.

**6.Client Meetings.**

Meeting should be held with sponsor weekly to report an overview of the project success.

## Project limits

## Intermediate results

## Quality control

## Project organization

## Schedule

## Cost and benefits

## Project risks

## Heading

## Heading